## Slide 1: Schedule on Project Overview for MAEG3080
Hongbin LIN

## Slide 2: Basic Information
Date: should be the last 3~4 weeks
Content: program parts of core algorithms in the alpha-zero-gomoku project
Core Algorithms: Monte Carlo Tree Search, A3C
Introduction (Review) Date: should be 3 weeks (3 presentations) before the project date
Introduction (Review) Content: (a) Project Overview and Pytorch Tutorial (b)Monte Carlos Tree Search in Tic Tac Toe (c) Training in Alpha Zero

## Slide 3: Outline of Project Introduction (Review)
Project Overview and Pytorch Tutorial (week 1 March 22)
A Brief History of Alpha Zero
Overview of Gomoku: rules and try it online
Project Overview: goal, how to write program, how to evaluate your models
Pytorch Tutorial: jupyter notebook to program in pytorch
(b) Mote Carlos Tree Search in Tic Tac Toe (week 2 March 29)
What is Tic Tac Toe
MCTS Theory: Leaf and Node
MCTS Theory: Selection, Expansion, Simulation, Backpropagration
A Case Study of MCTS in Tic Tac Toe
MCTS program tutorial
(b) Training in alpha zero (week 3 April 5)
Introduce the agent network structure: A3C
Explain pseudo code of training process of Alpha Zero
Discuss about the training tricks
should be 3 weeks (3 presentations) before starting the project

## Slide 4: Outline of Student Tasks
Finish all Introduction Tutorials
Program A3C Network
Program a MCTS
Program the training procedure according to pseudo code
Plot the result of model evaluation